## Slide 1: Quality Assurance and Risk Management
WELCOME TO THE UNIT

## Slide 2: Aim of this unit
General aim: With this unit, you will get to know how to effectively manage risks and develop essential quality management skills. Additionally, you will learn tips on how to better manage your time. Throughout the unit, you will explore various strategies and tools that will help you identify, assess, and mitigate potential risks in your projects and operations. You will also explore the principles and practices of quality management, ensuring that you can maintain high standards and continuous improvement in your work. Moreover, the unit will provide you with techniques to enhance your time management abilities. This unit is divided into 3 sections: identifying and mitigating business risks, quality management & quality assurance, effective time management strategies for entrepreneurs.
Duration of the unit: 1 week
Estimated workload: 7 hours
Assessment method: Multiple-choice quiz after completion of the unit

## Slide 3: Learning outcomes of this unit:
You will gain a deeper understanding of:
What the risk management is and how to create a risk management plan
How to create a risk assessment in Excel
What quality management entails
The 7 quality control tools
What the time management is and how to menage time well
The importance of time management for entrepreneurs
Creating a strategic plan
You will develop skills to:
Reduce risks
Be a better problem solver and decision maker
Have a better critical thinking
Be more flexible and adaptable
Better organize tasks

## Slide 4: 1° Section: Identifying and mitigating business risks
DEFINITION OF RISK MANAGEMENT
Risk management is a systematic approach to identifying and assessing risk. Effective risk management techniques help individuals identify and evaluate risks,
and then use that understanding to inform decisions and actions
that mitigate risk.
Risk management aims to reduce harm. We can improve
our safety by effectively managing risk. It is imperative to
bear in mind that risk is primarily influenced by three primary
factors, namely hazards, exposure, and vulnerability.
Our objective is to reduce it by reducing either
vulnerability or exposure, as these
are the factors that can be controlled. While we cannot
alter the severity of the hazard, we can enhance
chances of avoiding it or being prepared for it.
Learn more about risk management and watch this video to discover how to identify risks and learn how to better manage them.
Source: What is risk management? Risk management process by Education Leaves

## Slide 5: What is the approach to risk management?
There are two fundamental approaches to Risk management:
Proactive and Reactive.
PROACTIVE DEFINITION: Measures taken before a problem
to mitigate risk.
REACTIVE DEFINITION: Measures taken after a problem to
mitigate its effects.
Image source: AI generated

## Slide 6: How to create a risk management action plan?
1° STEP
Risk Identification This phase should consider various factors:
Partners: Commitment, harmony, adaptability, personal and professional interests.
Environment: Startup location and attraction of human resources.
Economic Aspects: Product/service acceptance and invested capital.
Additionally, it's important to consider political, technological, and legal aspects that could affect the startup.
Image source: AI generated

## Slide 7
2° STEP
Risk analysis and evaluation
Startups often rely on opinions and feelings rather than concrete facts or data.
It’s crucial to regularly gather stakeholder opinions and evaluate the consequences of each identified risk.
3° STEP
Risk treatment
Risk treatment should be carried out in two
phases conducted during periodic manager meetings.
Define the action to be taken for each risk: mitigate, avoid, accept, or transfer.
Define and execute action plans.

## Slide 8
4° STEP
Determinate strategic response:
Eliminate
Reduce Likelihood
Reduce Impact
Transfer
Contingency Plan
Accept
5° STEP
Write-up your action plan
What
Timing
Responsibility
Resources
Budget
Reviews
Image source: International organization for standardization

## Slide 9
More about the risk management plan
Source: How to Create a Risk Management Plan from​
Online PM Courses by Mike Clayton
Learn more about the proper way to create a Risk Management Plan

## Slide 10: Risk management best practices to keep in mind
Foster a workplace culture that prioritizes risk awareness.
Educate employees about the importance of risk awareness.
Establish clear guidelines for implementing risk management strategies.
Regularly share and discuss risk management policies with the team.
Continuously assess and improve these policies as needed.
Image source: AI generated

## Slide 11: Any advice? Risk assessments in Excel
Source: How to Make a Risk Assessment Matrix in Excel​
by David McLachlan
Learn more about helpful tips on how to write a risk assessment using Excel.

## Slide 12: Risk management self- reflection
Now It's Your Turn!
Do this exercise to see if you have understood:
Objective: Identify and analyse risks for a project.
Choose a project (e.g., starting a small business or launching a new product).
Identify potential risks that could negatively impact the project (e.g., financial, operational, legal, market-related, etc.).
For each risk, answer the following:
  What is the likelihood of this risk occurring? (High, Medium, Low)
  What would be the impact on the project? (High, Medium, Low)
  How to manage? (e.g., how to avoid, reduce, or accept the risk).

## Slide 13: 2°Section: Quality management & quality assurance
INTRODUCTION: DEFINITION OF QUALITY MANAGEMENT
Quality Management is a set of activities and processes designed to
make sure that an organization's products or services meet certain
quality standards.
Customer satisfaction and the companies' competitiveness are
enhanced by ensuring that what is offered to customers
meets their expectations and needs.
What is quality? It refers to the extent to which a
product meets its specified criteria and standards;
it is a quantifiable attribute.
Therefore, effective quality control is essential
for any organization aiming to attain a high degree of client contentment
and remain competitive in the marketplace.
Learn more about Quality Management.
Source: Quality Management- The basics-
by PMC Lounge

## Slide 14: Components of quality management
QUALITY PLANNING
QUALITY ASSURANCE
QUALITY IMPROVEMENT
QUALITY CONTROL
QUALITY MANAGEMENT

## Slide 15
1° QUALITY PLANNING
Quality planning is a systematic process that involves defining the specific quality standards and criteria that a product, service, or process must meet.
Key components:
Identifying Requirements
Setting Quality Criteria
Developing Procedures
Assigning Responsibilities
2° QUALITY CONTROL
Quality control is essential for evaluating the quality of a product or service. Inspection and testing are crucial steps for identifying issues and defects that require correction.
Key components:
Customer Satisfaction
Compliance
Efficiency
Continuous Improvement

## Slide 16
3° QUALITY ASSURANCE
Companies must ensure that defects and mistakes are avoided in the manufacturing of goods or the delivery of services. Quality assurance guarantees consistent results by implementing systematic processes. Quality control focuses on providing confidence that quality requirements will be met.
Quality assurance and quality control work together to prevent errors and defects, ensuring that the products and services offered meet customer expectations and comply with regulations. This integrated approach not only enhances overall quality but also contributes to customer trust and the company's reputation.
4° QUALITY IMPROVEMENT
Through quality improvement, organizations can systematically measure results and identify opportunities for enhancement. This process involves collecting and analysing data related to product performance and customer feedback. By doing so, companies can pinpoint specific areas where improvements can be made, whether in the design, manufacturing, or delivery stages. Implementing these enhancements not only elevates the quality of products or services but also leads to greater customer satisfaction and competitive advantage.

## Slide 17: The 7 quality control tools
The 7 Quality Control (QC) Tools are used in the field of quality control to analyse data and resolve quality-related issues. These tools were initially developed by Kaoru Ishikawa, a Japanese quality management expert, and have become an essential part of quality improvement methodologies.
The 7 Quality Control Tools are:
Flowchart
Check Sheets
Pareto Charts
The Cause and Effect Diagram
Scatter Diagrams
Histogram
Control Charts
The 95% of quality problems can be solved thanks to the 7 QC tools.
Before moving on to the next slides, where the 7 QCs will be explained step by step, watch this video and better understand what they are.
Source: The 7 Quality Control (QC) Tools Explained with an Example by CQE Academy

## Slide 18
1.Flowchart: A visual aid that depicts
the flow or sequence of a process
(such as information, tasks, individuals,
material, or a decision). It makes things
easier to understand.
2. Check sheet: A form or record sheet
used to collect data in a systematic way.
It is used to track events, errors, defects,
or other important measurements.
Image source: The 7 Quality Control (QC) Tools Explained with an Example by CQE Academy
Image source: The 7 Quality Control (QC) Tools Explained with an Example by CQE Academy

## Slide 19
3. Pareto chart A bar chart that orders issues
or causes in descending order of importance.
It is used to identify and focus on the key causes
that contribute to the majority of issues.
It allows for analysis of data.
4. The cause and effect diagram
A diagram that helps identify potential causes of a
problem or an undesirable situation. Common categories
used in the cause-and-effect diagram are the
6 "M's": Materials, Manpower, Method, Machinery,
Environment, and Measurements.
Image source: The 7 Quality Control (QC) Tools Explained with an Example by CQE Academy
Image source: The 7 Quality Control (QC) Tools Explained with an Example by CQE Academy

## Slide 20
5. Scatter diagrams A graph that represents the
relationship between two variables. It is used to identify
any correlations or patterns between the variables.
6. Histogram A chart that represents the distribution
of data within a specific range. It is used to visualize
the frequency of measurements in different
categories or intervals.
Image source: The 7 Quality Control (QC) Tools Explained with an Example by CQE Academy
Image source: The 7 Quality Control (QC) Tools Explained with an Example by CQE Academy

## Slide 21
7. Control charts A chart that tracks variations
in measurements over time. It is used to determine
whether a process is under statistical control
or shows signs of deviations or issues.
Image source: Example of Control Chart: Out-of-Control Signals by CQE Academy
Image source: Example of Control Chart: Out-of-Control Signals by CQE Academy

## Slide 22: Quality management self-reflection
Now It's Your Turn!
Imagine you are the manager of a company that manufactures electronic products.
Describe a problem that might occur (e.g., product defects, customer dissatisfaction, delivery delays).
Briefly explain the issue that could affect the company’s operations or customer satisfaction.
How would you apply the principles of Quality Management to resolve the problem?
Specify the actions you would take in the following phases:
    Planning: What steps would you take to address the problem proactively?
    Control: How would you monitor and ensure that the problem is being effectively managed?
    Assurance: What actions would you take to prevent the issue from recurring?
    Continuous Improvement: How would you ensure the issue is continually improved and future occurrences are avoided?

## Slide 23
3° Section: Effective time management strategies for entrepreneurs - Building habits for productivity & efficiency
DEFINITION OF TIME MANAGEMENT
Time management is the process of planning and
controlling how much time to spend on specific
activities to increase efficiency and productivity.
This concept encompasses a variety of techniques,
strategies, and tools that help individuals use
time more effectively to achieve personal and
professional goals. Time management at work is essential for
improving productivity, reducing stress, and achieving goals
efficiently. Managing your time well means planning,
organizing, and prioritizing daily tasks effectively.
Here are some practical and useful strategies:​
Prioritize Task ​
Plan and Organize​
Manage Interruptions
This video will give you some tips on how to better manage your time. Watch it for better understanding the approach to use
Source: How to Manage Your Time Better by Adriana Girdler

## Slide 24: The importance of time management for entrepreneurs
The excitement of launching a new venture and the numerous opportunities it presents can be overwhelming for an entrepreneur. However, time can quickly slip away, and it is important to manage it effectively. It serves to productivity, lower stress, and strike a better balance between work and personal life by prioritizing and arranging your time. Time management is crucial for entrepreneurs.
Watch this video to better understand the importance of managing your time well in business.
Source: Time Management: Making Employees More Productive by Management Consulted

## Slide 25
Understanding the Value of Time: Time is a limited resource that can’t be replaced. Each minute spent on tasks that do not matter is a wasted opportunity to focus on something more important. As an entrepreneur, your time is your most valuable resource, and using it wisely can make a big difference in your success and happiness.
Setting goals and deadlines: This process involves figuring out your goals, breaking them down into smaller tasks, and giving each task a timeline. Clear goals and deadlines help you stay focused and motivated. They help you keep track of your progress and make changes as needed.
Best practices for an entrepreneur
Image source: AI generated

## Slide 26
Best practices for an entrepreneur
Organizing tasks and assigning responsibilities: Prioritizing means focusing on the most important tasks first, so your time and energy are spent on activities that will have the biggest impact on your business. For this reason, you need to decide which tasks are most important. Delegating tasks is important for setting priorities. It can be tempting to do everything by yourself, but it doesn't work well or last long. By delegating tasks, you can focus on your core competencies. This helps you work better and gives your team more power, which makes the organization stronger.
Eliminating time-wasters and distractions: There are many things that can distract you from your work, like social media, emails, phone calls, and things that seem urgent but not really important. By focusing on what's important, you can be more productive. By cutting out time-wasters and distractions, you can focus on high-priority tasks, finish them more quickly, and get better overall results. Remember, every moment spent on activities that are not important is a lost opportunity to focus on what is essential.

## Slide 27
Best practices for an entrepreneur
Keeping a schedule: It's important for entrepreneurs to make a schedule and follow it. This means making a plan for how you will spend your time on a daily, weekly, or monthly basis and sticking to it. A schedule helps you prioritize tasks, manage your time, and keep things in order. By making a schedule and sticking to it, you can be more focused, productive, and balanced.
Taking breaks: This means understanding how important it is to recharge, and do things that make you happy. A balanced approach to work and life reduces stress, boosts overall well-being, and increases creativity and productivity. You might take regular breaks to stretch, meditate, or just get away from your work environment. Also, you should prioritize time with friends, hobbies, and self-care. It's important to understand that taking breaks and maintaining a healthy work-life balance are not a luxury, but a necessity.

## Slide 28
Best practices for an entrepreneur
Staying organized: This means using project management tools and organizational systems to effectively manage your tasks and responsibilities. You can use apps to organize your tasks, calendars to schedule appointments and deadlines, or file management systems to organize your documents. There are many tools and systems available, so it's important to choose the ones that works best for your business.
Managing stress: It's important for entrepreneurs to manage stress and avoid burnout. For example, you might try deep breathing exercises, meditation, or regular physical activity to manage stress. It is important to know when you feel tired, disconnected from work, and unhappy with your life. Taking action to reduce stress can help you work better, stay healthy mentally and physically, and enjoy the rewards of your business.

## Slide 29
Best practices for an entrepreneur
It's important to be flexible and open-minded, believing in
continuous improvement. Time management is always
changing. By being flexible and willing to change your
approach, you can stay ahead of the curve and reach your
entrepreneurial goals. Time management is the cornerstone of
entrepreneurial success. By reviewing and changing your
strategies, you can stay on track and make the most of every
opportunity.
Image source: AI generated

## Slide 30: Collaboration and teamwork for growth & time planning
Tool: TRELLO
Trello is a cloud-based online collaboration platform. It is an efficient tool for teams to overcome the challenges of task sharing and management while working remotely. Regardless of the project, workflow, or team type, Trello can help you keep things organized. It offers both free and pro (paid) options. Remote teams can effectively use Trello for the following purposes:
  Creating a to-do list for online task organization,
  Project and activity planning,
  Tracking team-task distribution.
With these features, Trello enables remote teams to work together as if they were in an office environment.
General framework:
Time management and planning is something reliable with digital teamwork skills developed using collaboration tools like Trello, Slack, and World Time Buddy. Through hands-on practice with these platforms, you will learn how to organize tasks, streamline communication, and coordinate effectively across different time zones, fostering a productive remote work environment.
Image source: Trello Platform

## Slide 31: The Pomodoro technique & Parkinson's Law
This technique has you utilize a timer to break down your work into intervals, where each of them are known as Pomodoro.
It can help people who feel they might be burnt out.
This law is based on the idea that the amount of time you give yourself to complete a task, is the amount of time it will take you to complete that task.
This technique works well for procrastinators and people that work well under-pressure
Image source: Pomodoro technique

## Slide 32
More tips about Time management
Do You Really Know How to Manage Your Time Well?
Source: How to become more productive at work by ​
Harvard Business School
Learn how to become more productive at work watching this video

## Slide 33
AI and other Tools for Practical Applications: PrometAI
PrometAI is an innovative platform that optimizes strategic planning by
combining data analysis, visualization, and collaboration. It allows users to
set clear objectives and monitor progress through key performance
indicators (KPIs), enabling informed decision-making in real time.
Its intuitive interface and interactive tools ensure effective engagement
of all stakeholders, simplifying the process and enhancing organizational
Effectiveness.
Image source: Deepgram.com

## Slide 34
Tips about Time management
Our Tips
Define Clear Objectives: Set specific goals and KPIs to track progress.
Leverage Data Analysis: Gather useful insights to inform strategic decisions.
Utilize Visualizations: Create interactive dashboards for effective communication.
Promote Collaboration: Actively involve the team in the planning process.
Monitor Progress: Regularly evaluate KPIs and adjust strategies as needed.
Encourage Feedback: Foster a feedback-friendly environment for continuous
Improvement.
These approaches help organizations maximize the benefits of PrometAI and successfully navigate market challenges.
Source: Business planning just got fun with PrometAI by PrometAI

## Slide 35
Glossary of the unit
Risk management: systematic approach to identifying and assessing risk.
Proactive approach: Measures taken before a problem to mitigate risk.
Reactive approach: Measures taken after a problem to mitigate its effects.
Risk management plan: plan to noted down the steps to analyze and mitigate the risk.
Quality management: set of activities and processes designed to make sure that an organization's products or services meet certain quality standards.
Quality planning: defining the specific quality standards and criteria that a product, service, or process must meet.
Quality control: evaluating the quality of a product or service.
Quality assurance: ensure that defects and mistakes are avoided in the manufacturing of goods or the delivery of services.
Quality improvement: measure results and identify opportunities for enhancement.
Time management and planning: planning and controlling how much time to spend on specific activities to increase efficiency and productivity.
Best practices: correct and efficient procedures to follow.

## Slide 36
Tools of the unit
Excel: operative tool in the MS office to organize the work.
Action Plan: practical guidelines for the best efficiency of the risk management.
Flowchart: visual aid that depicts the flow or sequence of a process.
Check sheets: form or record sheet used to collect data.
Pereto Chart: bar chart that orders issues or causes in descending order of importance.
The cause & effect diagram: diagram that helps identify potential causes of a problem or an undesirable situation.
Scatter diagrams: graph that represents the relationship between two variables.
Histogram: chart that represents the distribution of data within a specific range.
Control charts: chart that tracks variations in measurements over time.
Trello: platform to overcome the challenges of task sharing and management while working remotely.
Pomodoro technique: to break down your work into intervals.
PromotAI: platform to set clear objectives and monitor progress through key performance.

## Slide 37: More to explore
1° Section
"What is risk management? | Risk management process": https://www.academia.edu/11684158/RISK_MANAGEMENT_PLAN; https://www.pmi.org/learning/library/risk-management-9096
"Risk management and enterprise risk management" https://www.researchgate.net/publication/353444960_Risk_Management_and_Enterprise_Risk_Management
"Risk management in entrepreneurship": https://www.academia.edu/8027143/Risk_Management_in_Entrepreneurship?email_work_card=view-paper; https://www.youtube.com/watch?v=BLAEuVSAlVM
2° Section
"The concept of TMQ": https://www.academia.edu/8985099/The_concept_of_TQM_Total_Quality_Management
"History of quality management": https://www.youtube.com/watch?v=UXChmphBrw0
"The role of quality management in startups": https://download.garuda.kemdikbud.go.id/article.php?article=207058&val=24923&title=THE%20ROLE%20OF%20QUALITY%20MANAGEMENT%20IN%20INNOVATION%20PERFORMANCE%20IN%20STARTUPS%20A%20LITERATURE%20REVIEW
3° Section
"Importance of time management": https://www.academia.edu/4096564/IMPORTANCE_OF_TIME_MANAGEMENT
"Time management": https://libguides.avondale.edu.au/academicsupporthub/timemanagement
"10 Time management tips to boost your productivity": https://www.youtube.com/watch?v=xgp6eELYY1M

## Slide 38: Sources used to create this unit
1° Section
Allianz Trade. 2024, Risk management plan. Allianz Trade. https://www.allianz-trade.com/en_US/insights/risk-managementplan.html#:~:text=A%20Risk%20Management%20Plan%20will,reduce%20or%20prevent%20unfavorable%20outcomes
MYS. 2021. The principles of the AGILE and SCRUM methods and the benefits of adopting them in our organization. MYS. https://www.mys.it/I-principi-del-metodo-AGILE-e-SCRUM-e-i-vantaggi-nelladozione-nella-nostra-organizzazione-1
Vanderbilt University. 2020. Risk management power-point presentation. Vanderbilt University. https://www.vanderbilt.edu/risk-education/wp-content/uploads/sites/292/2020/05/Risk-Management-PPT.pptx.
YouTube. 2021, How to create a risk management plan. YouTube. https://www.youtube.com/watch?v=9MAHX2Wv8pk.
YouTube. 2022, How to make a risk assessment in Excel. YouTube. https://www.youtube.com/watch?v=KIS4L4kn0RM

## Slide 39
2° Section
IEOM Society. 2022. Proceedings of the 2022 Malaysia Conference, EOM Society. https://ieomsociety.org/proceedings/2022malaysia/150.pdf.
Lucidchart. 2024. What are the 7 basic quality tools? Lucidchart. https://www.lucidchart.com/blog/what-are-the-7-basic-quality-tools
SlideShare. 2024. Quality management. Slideshare. https://www.slideshare.net/slideshow/quality-management-72844193/72844193
3° Section
MindTools. 2024. How good is your time management? MindTools. https://www.mindtools.com/aavjrgg/how-good-is-your-time-management
OER Commons. 2024. PMF Chapter 7: time estimation. OER Commons. https://oercommons.s3.amazonaws.com/media/courseware/relatedresource/file/5-1-1-PMF-chap7-time-estimation_T50EEnh.pdf.
YouTube. 2013. How to become more productive at work, YouTube. https://www.youtube.com/watch?v=qRIcX0oJ1k4.
YouTube. 2019. How to manage your time better, YouTube. https://www.youtube.com/watch?v=QDNoO9fR_M4&t=48s

## Slide 40
Thank you for completing this Unit!